**Sprint 2 Report,**

**Pantry Pal**

**07/17/2023**

**Actions to stop doing:**

There are no actions to stop doing. For this sprint we were able to accomplish all of our user stories and were satisfied with our work. Everyone was able to make the meetings and check-ins we had.

Satisfied, and completed all the user stories for the sprint and people can make the meeting session.

**Actions to start doing:**

Each member of the team should make sure to provide daily updates to the team on what they are doing and follow having a team standup where everyone can update the scrum board as well.

**Actions to keep doing:**

As a team, what allowed us to complete all of our user stories was meeting at least twice a week for sprint planning and sprint review and also using our discord server to communicate and track progress.

What worked was meeting at least twice a week for sprint planning and sprint review and keep track of stuff on discord server.

**Work completed/not completed:**


Completed User stories:

* **As a user, I want a user interface that has a formatted list of recommendations and also responses for errors that I’ve made - 13 Total**
* **As a user, I want a variety of recipes based off the ingredients I input**
* **As a user that's vegetarian, I want to be able to only receive vegetarian recipes that can be made with the ingredients I input.**
* **As a user, I want to receive recipe recommendations through the user interface**

**Work completion rate:**

* 4 user stories completed prior to the sprint
* 4 total user stories completed during the sprint
* 26 ideal work hours completed
* 5-day sprint

**Burnup Chart:**

****