**Sprint 3 Report,**

**Pantry Pal**

**07/24/2023**

**Actions to stop doing:**

There are no actions to stop doing. Everyone was able to make the meetings and check-ins we had.

**Actions to start doing:**

Each member of the team should make sure to provide daily updates to the team on what they are doing and follow having a team standup where everyone can update the scrum board as well.

**Actions to keep doing:**

As a team, what allowed us to complete all of our user stories was meeting at least twice a week for sprint planning and sprint review and also using our discord server to communicate and track progress.

What worked was meeting at least three a week for sprint planning and sprint review and keeping track of stuff on the discord server.

**Work completed/not completed:**

Completed User stories:

* **As a user, I want to be able to see a list of possible ingredients to be able to quickly add ingredients**
* **As a user, I want to filter by the number of results**
* **As a user, I want to be able to only find recipes with the ingredients I have**
* **As a user, vegetarian and nut allergies**
* **As a user I want to receive responses from the api if my input is invalid so I can correct it**
* **As a user I want to receive responses from the api for vegetarian options and nut allergies option**
* **As a user that has nut allergies, I want to be able to only receive recipes that don’t have nuts in them that can be made with the ingredients I input.**

**Work completion rate:**

* 8 user stories completed prior to the sprint
* 7 total user stories completed during the sprint
* 26 ideal work hours completed
* 5-day sprint

**Burnup Chart:**

****